# Traceability Matrix (RTM) — Sprint 1 · FacturaFlow

CMMI PA: REQM · Sprint: 1 · Fecha: 2026-04-10

## 1. Trazabilidad RT → Jira → DEBT → RNF → Implementación → QA

| RT | Jira | DEBT-ID | RNF | Componente | TCs | Estado QA |
| --- | --- | --- | --- | --- | --- | --- |
| RT-001 | FF-5 | DEBT-TK-003 | RNF-B01,B03 | Program.cs + appsettings.json | TC-001..003 | QA_VERIFIED |
| RT-002 | FF-6 | DEBT-TK-004 | RNF-B01 | Program.cs + appsettings.json | TC-005..008 | QA_VERIFIED |
| RT-003 | FF-7 | DEBT-TK-001 | RNF-B04,B09 | FacturaFlow.Api.csproj | TC-009..013 | QA_VERIFIED |
| RT-004 | FF-8 | DEBT-TK-002 | RNF-B04,B03,B09 | FacturaFlow.Api.csproj + Program.cs | TC-014..017 | QA_VERIFIED |
| RT-005 | FF-9 | DEBT-TK-005 | RNF-B02,B01 | Entities.cs + Migrations + scripts/ | TC-018..023 | QA_VERIFIED |
| RT-006 | FF-10 | DEBT-TK-007 | RNF-B07 | .github/workflows/ci.yml | TC-024..027 | QA_VERIFIED |
| RT-007 | FF-22 | GOV-S1 | RNF-B07 | Jira + Confluence + GitHub | TC-028..031 | PARTIAL |

## 2. Cobertura de trazabilidad

Gherkin cubiertos: 25/25 (100%) · TCs ejecutados: 26/31 · TCs BLOCKED (entorno): 5 · TCs FAIL: 0

RTs QA_VERIFIED: 6/7 · RT PARTIAL (RT-007 gobernanza manual): 1/7

## 3. Notas de trazabilidad

RT-007 es un requisito de gobernanza con implementación manual (Jira board, Confluence, Git Flow). Los 4 TCs BLOCKED corresponden a configuraciones pendientes de Angel SM/PM/TL, no a defectos de implementación.

La trazabilidad regulatoria (GDPR/AEAT) aplica desde Sprint 2 (DEBT-TK-008 — DELETE físico → ANULAR).